## Slide 1
Risk Conversations:
Best Practices for Becoming Change Shepherds on Campus
Thomas J. Tobin
Northeastern Illinois University

## Slide 2
Thought Exercise: Pharaoh’s Bling
Pharaoh has chosen you to build a fitting monument to his eternal glory.
What risks are associated with starting, and then keeping the project going?
P.S.: Don’t make Yul Brynner mad!
Pharaoh
you
?

## Slide 3
Who Are We?
Who’s here today?
Let’s customize our session based on our roles and industries.

## Slide 4
Well . . . Did You Know?

## Slide 5
What’s a Risk?
Risk refers to any uncertain event.
Issues are factors that are well known in advance (e.g., funds need to be approved), while risks are the uncertainties in the project.

## Slide 6
Positive and Negative Risk
Risk can be positive or negative.
We all know what negative risks are: the risk is that something will go wrong.
Positive risk is taking a chance in order to achieve a benefit or savings.

## Slide 7
Project Management Processes
 | Integration | Scope | Time | Cost | Quality | Human Resources | Communications | Risk | Procurement
Initiating | Develop Project Charter |  |  |  |  |  | Identify Stakeholders |  | 
Planning | Develop Project Management Plan | Collect Requirements Define Scope Create WBS | Define Activities Sequence Activities Estimate Activity Resources Estimate Activity Durations Develop Schedule | Estimate Costs Determine Budget | Plan Quality | Develop Human Resource Plan | Plan Communications | Plan Risk Management Identify Risks Perform Qual/Quant Risk Analysis Plan Risk Responses | Plan Procurements
Executing | Direct and Manage Project Execution |  |  |  | Perform Quality Assurance | Acquire Project Team Develop Project Team Manage Project Team | Distribute Information Manage Stakeholder Expectations |  | Conduct Procurements
Monitoring & Controlling | Monitor & Control Project Work Perform Integrated Change Control | Verify Scope Control Scope | Control Schedule | Control Costs | Perform Quality Control |  | Report Performance | Monitor & Control Risks | Administer Procurements
Closing | Close Project or Phase |  |  |  |  |  |  |  | Close Procurements

## Slide 8
Framing the Task: Pharaoh’s Bling
What would happen if things went other than as expected?
How many elements could you remove from the project before the objective is endangered?
Okay, people. Break’s over!

## Slide 9
The Pre-Mortem
Imagine that the project is completed, and that it has failed. What could have caused the failure? Think about:
  Integration
  Scope
  Time
  Cost
  Quality
  Resources
  Communication
  Procurement

## Slide 10
Remove One Element
Once you have all of the major tasks defined for the project, do a “back of the envelope” risk assessment.
Find out which tasks are critical and which are not by removing individual tasks from the project, and assessing the impact.

## Slide 11
Preparing for Risks: Pharaoh’s Bling
What’s likely (and not likely) to happen?
What are (and aren’t) risks?
How will you respond when risks arise?
Um, is that blood?
Yup. We’re hosed.

## Slide 12
Risk Assessment
Categorize risks by event, probability, and impact to create a P&I value. Also:
Document Review
Brainstorming
Anonymous Expertise (Delphi)
Interviews
SWOT Analysis
Assumption Analysis
Flow-Chart/Ishikawa Diagrams
Prioritization: Important & Urgent

## Slide 13
Risk Prediction
Once you have a P&I value for the known risks, prioritize them:
Deal only with important & urgent.
Plan for what’s likely.
Communicate with stakeholders about possible risk responses.
Evaluate both negative and positive risks with stakeholders.

## Slide 14
Risk Management
Strategies for negative risks:
  Avoid
  Transfer
  Mitigate
  Accept
Strategies for positive risks:
  Exploit
  Share
  Enhance
  Accept

## Slide 15
Implementing a Plan: Pharaoh’s Bling
What good outcomes do you want to achieve?
Who in your institution can help you to communicate about risks?
I hope they like the sun porch I added.

## Slide 16
Communicating Risk
In order to monitor and control risks, plan to communicate:
  Hold status meetings.
  Report on trend analysis results.
  Create a “chain of communication.”
  Share a risk register.
  Customize data for stakeholders.
  Create feedback loops.
Here we go again…
So let it be written!

## Slide 17
Freedom to Risk
Strategies for risk conversations:
  Set expectations.
  Bring the data.
  Let the stakeholders lead.
Behaviors for change shepherds:
  Ask first (with suggestions).
  Determine group risk acceptance.

## Slide 18
Take-Aways: Pharaoh’s Bling
What did you learn from Pharaoh that you can use in your own institution?
Share your own risk stories, and say how you’ll become a change shepherd and hold risk conversations at your institution.
Why does traffic always slow down in the Fort Pitt Tunnel?

## Slide 19
Thank You!
t-tobin@neiu.edu